CS 250 Final Project

Leanna Walker April 17, 2026

Sprint Review and Retrospective.

This paper looks at the SNHU Travel project and covers the team roles, user stories, how we handled interruptions, our communication, the tools we used, and whether Scrum Agile was the right approach. The role of the Product Owner is to bridge the divide between the customer and the development team. As Cobb (2015) explains, the Product Owner “has primary responsibility for approving the results of the sprint review and should represent the interests of all business users” (p. 43). During the SNHU Travel project, the Product Owner, Christy, held a focus group with customers, asked them questions, and listened to their ideal vacation booking platform. Then she turned those conversations into actionable steps for the development team during Sprint Review and other meetings. This came in the form of developing user stories written like “As a [type of user], I want to [perform some task] so that I can [achieve some goal].” She guessed the size of each story and placed the requirements into the product backlog, ordering them from highest to lowest priority.

As the Scrum Master, my job is to create the conditions for the team to do their best work. For this project, that came in many different forms, one being the Daily Scrums. Another was making sure the updated product backlog was readily available for everyone and easy to understand. I also got rid of any obstacles that came up during discussion. When the Product Owner informed the team that the client decided to pivot and make the new focus of the web app detox and wellness travel, I led the Sprint Planning meeting and helped the team rearrange the backlog so that everyone knew what to focus on next. I also contributed to the success of the team when the Tester, Brian, had questions about how the Top 10 Destinations should be displayed. I made sure that those questions got to the Product Owner and that the team got the wireframe slideshow back in time to update their work.

The Developer contributed to the SNHU Travel project’s success in many ways. They coded the actual ListView and Slideshow, which were the main software deliverables for the project. When the Product Owner announced the new wellness focus, the Developer attended the meeting and then adjusted the code to include the new destinations and images. They also communicated with the Tester so that the code could be tested while it was being written, which helped the process go faster. The Developer also communicated frequently with the Product Owner to clarify user stories, asking for more details when the acceptance criteria were vague. Cobb (2015) explains that user stories are “a way of simplifying the definition of requirements in a language that can be easily understood by both developers and users” (Cobb, 2015, p. 65). Because of this simplicity, user stories are very helpful, but they don’t give a lot of detail. So the Developer had to ask the Product Owner for more nuance to make sure the code matched what the client actually needed.

The Tester contributed to the success of the SNHU Travel project by working closely with the Product Owner, taking the user stories and turning them into detailed test cases that captured the needs of the client. For example, the Tester used the price limit user story to write out detailed instructions for setting a minimum and maximum vacation price. When the user stories lacked details about how the Top 10 Destinations would be displayed, the Tester emailed the Product Owner to ask for clarification. For instance, should the destinations be listed all on one page, and what order should they be in? This prompted the Product Owner to communicate with the client and get more information. That way, the finished product was able to be delivered much quicker. Without that communication, the Tester would have tested for a list of destinations rather than a slideshow with one location per screen. By updating the test cases to fit the new slideshow style, the Tester helped the team notice issues early on.

A Scrum-Agile approach helped the team complete user stories throughout the project. The Product Owner spoke directly to the users face to face during the focus group to best understand their needs, which is an important part of the Agile approach. Then the Product Owner wrote the requirements as user stories using the “As a…I want to…so that…” format. This broke them into small, manageable pieces, which made them a lot easier to estimate, rank by priority, and add to the backlog. We also used backlog refinement when the focus switched to wellness. That way we were able to efficiently reprioritize the stories as we learned new features the client needed. The major change didn’t derail us, and the team was still able to complete the most important user stories on time.

Another example of effective communication was when the Developer emailed the Product Owner and Tester asking for more details on a user story:

Email:

Hello Product Owner and Tester,

For the SNHU Travel Project, I see that User Story #3 about previous travel recommendations says that users want to be able to input destinations in their settings. Thank you for providing that information. I was wondering if you could give me more details, Product Owner, about what the user wants this page to look like. For example, should there be suggestions above the input text box to hint at what type of travel, such as “cruise” or “beach”?

When I start building this feature, Tester, could you start reviewing the acceptance criteria with me and start thinking about test cases? I want to make sure we catch any issues early while I’m still coding it.

Thanks, 
Developer

This email demonstrates our team’s ability to communicate effectively because it asked specific questions to both team members at the same time. This helped everyone stay on the same page early on, so we didn’t run into much bigger issues later.

Some of the organizational tools that helped my team be successful were Eclipse IDE, the product backlog, and test cases. The Developer used Eclipse to write and perfect the code during the sprints and gave updates on progress during the Daily Scrum meetings.  The product backlog was used by the Product Owner during Sprint Planning and Backlog Refinement to rank user stories by size and priority. That made it easy to refocus when the wellness focus was announced. Our team always knew what was next because of this tool. Test cases gave the Tester a clear list during the Sprint Review to make sure that each story worked before showing stakeholders. They also helped during Backlog Refinement when we had to update them after the slideshow wireframe came in.

Using the Scrum-Agile approach during the SNHU Travel project was very effective. It allowed the team to communicate often and clearly through Daily Scrums, so we were on the same page at the start of each day. Because we used test cases early and tested segments of the code, we were able to find problems early on and fix them, saving time and energy. Agile also put us in a great place to pivot when we got the news that the client wanted to change the project pretty drastically to focus on wellness destinations. If we had been using Waterfall, that change would have really set our timeline back and wasted a lot of resources.

However, this framework does have a few downsides. One is that the user stories are written to be simple, not detailed, so our team had to spend extra time asking for clarification. Another is that changing direction still causes some revisions, like updating the code and rewriting test cases. But in Waterfall, that same change would have meant starting over completely, so Agile handled it much better.

Overall, Scrum-Agile was the best approach for the SNHU Travel project. Being able to pivot when the client changed direction, catch problems early with test cases, and stay in sync with Daily Scrums was a smarter choice than Waterfall.

References:

Cobb, C.G. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.